## Slide 1
Software Engineering II
Sprint Retrospective
Group H

## Slide 2
WHAT WE HAD IN THE BACKLOG
Story #1
As an office director I want to organize the office in counters, identified by numbers so that work is better organized and specialized.
Story #2
As an operator I want to let the system know I am ready so that a new request can be served.
Story #6
As a citizen I want to be notified when the length of the queue has changed an whose turn it is so that I know how much time I need to wait and when my turn comes.
Story #3
As a citizen I want to specify a request type so that I can receive a ticket and be served.
Story #5
As an office director I want to configure a list of requests types (each with its service time) and assign to each counter the type of requests it can serve so that I can balance the load of incoming requests.
Story #4
As an office director I want to organize requests in queues based on the request type so that requests can be dispatched more efficiently.
Story #7
As an office director I want to be able to get statistics about clients served (by counter and by request type) so that I can improve the quality and efficiency of the service.
2
5
2
2
5
1
1
18
Story points
Total
Tasks
5
4
4
4
3
3
23

## Slide 3
WHAT WE COMMITED TO
Story #1
As an office director I want to organize the office in counters, identified by numbers so that work is better organized and specialized.
Story #2
As an operator I want to let the system know I am ready so that a new request can be served.
Story #6
As a citizen I want to be notified when the length of the queue has changed an whose turn it is so that I know how much time I need to wait and when my turn comes.
Story #3
As a citizen I want to specify a request type so that I can receive a ticket and be served.
Story #5
As an office director I want to configure a list of requests types (each with its service time) and assign to each counter the type of requests it can serve so that I can balance the load of incoming requests.
Story #4
As an office director I want to organize requests in queues based on the request type so that requests can be dispatched more efficiently.
2
5
2
2
5
1
17
Story points
Total
Tasks
5
4
4
4
3
3
23

## Slide 4
WHAT WE IMPLEMENTED
Story #1
As an office director I want to organize the office in counters, identified by numbers so that work is better organized and specialized.
Story #2
As an operator I want to let the system know I am ready so that a new request can be served.
Story #6
As a citizen I want to be notified when the length of the queue has changed an whose turn it is so that I know how much time I need to wait and when my turn comes.
Story #3
As a citizen I want to specify a request type so that I can receive a ticket and be served.
Story #4
As an office director I want to organize requests in queues based on the request type so that requests can be dispatched more efficiently.
2
5
2
2
1
12
Story points
Total
Tasks
5
4
4
3
3
19

## Slide 5
Estimated :
32,5 hours on tasks (without code review)
  27.5 hours on tasks without learning
Task estimation error ratio: 0,82
1 and 2 points stories:
  Average time spent on 1: 30 mins
  Average time spent on 2: 3.3 hours
  Ratio: 6.6
2 and 5 points stories :
  Average time spent on 2: 3.3 hours
  Average time spent on 5: 2.1 hours
  Ratio: 0.63
Implemented :
32.5 hours on tasks (without code review)
  15 hours on tasks without learning
~ 47 minutes per task

## Slide 6
Causes for the error in the estimation
Time to learn technologies underestimated
Unit testing much quicker than expected
Lack of planning on « who should do what »

## Slide 7
Unit testing
Code review
Code on VCS
End-to-end testing
Definition of done
(yes, but could be improved by doing peer-review IRL)

## Slide 8
Learning new technologies is time consuming
Communication is key
The more you plan, the less time you waste
Lessons learned

## Slide 9
We are proud of the end result we obtained. The application works nicely and got great feedbacks.